Management information

Introduction

The purpose of this document is to give an overview of progress made in the development of course project Mancala, along with notes of problems encountered and conclusions made. The project was started on the 25.October and finished on the 30.November.

Goals and results

Our main task was to design and implement the game Mancala by using object first design method. The biggest part was done but some user stories weren't written, because we haven't enough ideas for that(Mancala has a lack of possible game variations and only a few strategies for playing). Code and documentation done. Test cases written. Working Mancala game presented.

Detailed results in the large scope

At the start of the project we decided to use Google docs for the textual part (scenarios/user
stories/use cases) but later we concluded to use git because its more flexible and powerful tool.
First 5 use cases we took from exercise 1 with Ulrich comments, modify use
cases accordingly and divided them into more use cases. During our meetings we discussed about different possibilities:
- regular application (standalone or web);
- command line application;
- nanomancala (holes and stones are not visible, players know initial number of stones in each hole and take turns naming the hole they play, keeping the whole board state in mind);
We explored different Mancala game strategies, for example: http://fritzdooley.com/mancala/5_online_guide_mancala_strategy.html
Then we select programming environment, developed GUI and choose standalone application. We decided to use e-mail better than bug tracker because of small project size and thus it will take more time to choose and install bug tracker and github solution is not good for us.
Also we create Google group to make our communication much more easier. To write scenario we used UNIX Mancala command-line application where we played a complete two-player game without AI, trying to reproduce all possible significantly different game situations, write down all turns.
Mancala game is much more interesting when playing against another person than AI and thus it is more people oriented. For that reason we decided to avoid AI implementation.
Class diagram we made in Fujaba. For test cases we preferred to use other tool because:
- in Fujaba it will be necessary to draw a lot what is a bit complicate. It is easier to copy-paste object diagram from dia.
- Development was started while modeling wasn't finished.
Most documentation was done by Natalja Timofejeva and Anastassia Soikonen and code development by Olga Agen and Anna Agafonova. Anastassia used gmail group to commit files because git commiting didn't work.
The table shows what tasks and in when were done:

Task	Date	Author	Comments
Scenario,user stories, object diagrams	5.November	Natalja Timofejeva,Anastassia Soikonen	Scenario,18 user stories,24 object diagrams in .dia and .png format done
Class diagram	9.November	Anna Agafonova	Class diagram in Fujaba done
Test cases	15.November	Anna Agafonova, Natalja Timofejeva	Not in Fujaba, 10s test cases
Code with documentation	20.November	Olga Agen	Code and Javadoc created
User manual	24.November	Natalja Timofejeva, Anastassia Soikonen
Project presentation	28.November	Anna Agafonova, Olga Agen
Project guideline	30.Novemer	All team members	Project presented

Risks

- Crew scheduling
  Since a large number of other substances, homework deadlines and midterm periods overlapped with the project, it was hard to find enough time to finish all goals on time. All team members have a job and that takes also a lot of time.
- Conflicts in the team
  There wasn't any conflicts in our team. All team members met in different places too discuss about our project and to put new tasks for everyone. Also we used Skype and Google group messaging for problems to solve.
- Hard to find ideas for user stories
  Mancala has a lack of possible game variations and only a few strategies for playing.
- Little experience in writing test cases in Fujaba
  Therefore we used another tool

Summary

The most part of course project is done. There are certain flaws we are aware of, but all in all we believe we were able to cover all the required modeling, coding and documentation despite shortages in time and experience.